## Slide 1: Vulcan Activity Tracker
CMSC-4920-Senior Project 2
Group2
Team: Margo Bonal, John Gerega, Luke Ruffing

## Slide 2: Project Description
The Vulcan Activity Tracker is an athletic app that allows for the tracking of all campus athletics activities.
In one combined platform, the Vulcan Activity Tracker aspires to meet student organization needs, social interaction, and exercise goal planning in a free accessible way!

## Slide 3
GOALS
Weekly Progress
Begin Team Page
Implement Password Requirements
Begin Challenges Page
Minor frontend fixes
Complete Friends feature
Display Clubs on Dashboard
Fix Storing Private Activity
Limit viewing activities on dashboard: User and Friend

## Slide 4: Challenges
All activities stored as public, not registering private
Profile Like and Activity Like crossover
Email password recovery
Viewing Activities list too long
Solutions
Radio buttons were not ever connected on frontend
New Database table for activity likes
Need more research
Limit Top 10 activities by sorting top newest dates entered

## Slide 5: Progress
Vulcan Platform
Database

## Slide 6: Password Requirements

## Slide 7: Private Activities Now Stored

## Slide 8: Friend View

## Slide 9: Clubs and Likes

## Slide 10: Emails

## Slide 11: Week 7 Plan
Verification/recovery emails and email encryption in backend
User testing

## Slide 12: Planning
Gant chart

## Slide 13: Website: https://jjdeuce06.github.io/VulcanActivityTracker/