`

Vulcan Activity Tracker

Weekly Report

Week 12

Team Members:

Margo Bonal

John Gerega

Luke Ruffing

Professor: Dr. Weifeng Chen

Course: CMSC-4920-Senior Project II

School: Pennsylvania Western University

Table of Contents

Project: Vulcan Activity Tracker	2

Goals Accomplished:	2

Team Progress:	3

Gantt Chart:	3

Week 12 Plan:	4

Member Contribution:	5

# Project: Vulcan Activity Tracker

To complete the proposed goals in previous week’s report, our team followed a strict schedule of daily progress and communication. Our team had 4 main goals to complete, which were to finalize some of the components of the tracker, debug previously added features, work on getting the tracker ready for web deployment, and to work on the teams page. Since each goal needed time allocation for development and testing, we assigned each goal priority based on how they were connected to each other. Throughout the discussion, we decided that getting the tracker ready for deployment was the most important task. Achieving this goal will help us progress into having a finished product.

# Goals Accomplished:

One of the goals accomplished this week was further development of the clubs page. Although the clubs page has had some basic features working for some time now, with the deadline of deployment coming up it definitely needed some work. The first change was some very needed UI changes, we made the page much more pleasing to the eyes and added a button in the top right corner that will navigate the user to a create a club page. The second feature we added to was the club details page. When you click the “view” button on a club you will be navigated to its details page, where you will now find the addition of a club leaderboard, member list, and a recent activity list.

A big goal accomplished this week was progress on the teams page. We added  the feature of coaches being able to invite users into the teams. Coaches can send invites via usernames, and that user will receive an invite in their inbox (also a new addition!), where they can then accept or reject the invite. If the user accepts, they can access the team page and see the roster, announcements, schedule, and leaderboard. All of these are new features, as coaches can make announcements and create scheduled events. The teams page also has a specific leaderboard for their team.

Challenges Faced:

- While working on the clubs page we encountered a problem when we displayed the club members recent activities. The problem was that displaying the activities and adding the like feature to said activities, a member could like their own activity. This is not something we intended users to be able to do.

- Not technically a challenge faced, but we would like to have users be invited to their respective teams via email rather than usernames, as coaches inviting by their athletes’ emails makes more sense, as that is information they have available to them when they join.

- The biggest challenge of week 12 was the set up and app hosting process. Microsoft SQL Server was found to be incompatible with most hosting services since it needs such large storage size. It is directly compatible with Azure hosting; however, it would cost a lot of money to pay for database credits. The student azure subscription did not support Azure SQL in our region east US. Additionally, docker had to be built locally then pushed to the hosting service. However, compatibility was again an issue. The hosting service needs Linux/amd64 but team laptop could only build ARM64. Downloading system emulators did not succeed to produce the Linux executable. Environment variables were also challenging since local variables differed from cloud-based requirements. Docker was then attempting to be built as a cloud container with MSSQL built separately online in Docker Hub. Internal network communication was blocked by a paywall. Team decision was made to pay for the private network subscription. This still resulted in not being successful and was a great source of frustration. At this point, the team decided to host locally, exposing the port for others to view through ngrok software service. Taking time to reevaluate the situation, allowed for new ideas to surface.

Solutions:

- To solve this problem, we first added a backend check to not allow users to like their own activities, and if they tried they would receive an error message. After fixing the backend check we add a front-end fix by disabling the like button on the users own activities. The “Thumbs Up” like button and like count is still on a users own activities to display their like count, but the button is not clickable for the user.

- This will be a quick fix as we will simply query the database for the entered email instead of the username.

- Many solutions were tested for resolving hosting. Success was found by moving our database to Azure online SQL Server, this removed compatibility issues. By changing the region on our Azure Subscription to west US, the server and database feature were accessible. Then the app itself was moved from the Azure Container App that was not successful, to a paid Render service. Once environment variables were filled in properly, and database start up race condition was corrected, the app finally went live at https://vulcanactivitytracker.onrender.com. Now our team has to track how much resources both the Azure SQL server and Render app hosting takes to stay within a reasonable student budget. The app will be suspended between demos to preserver credits on our free subscription.

Team Progress:

Our team made substantial progress over the past week. The encroaching deadline is motivating us to move forward with an increased development pace. Many features have been tweaked in our tracker this week, to start off we added many needed components to the clubs and teams pages. We also added an inbox feature that as of right now is only used for invites to a team or a club, but in the future could be used for much more. While much had been added to the tracker the most substantial progress to our tracker this week has definitely been the research and work that is being done to get our tracker launched. As we move forward, we will be doing a lot stress testing in order to make sure our tracker is working the way we want it to and that we can properly debug before the final presentation on May 1st.

# Gantt Chart:

# Week 13 Plan:

Our current plan for week 13 is going to focus on wrapping up feature development and work on getting ready for deployment. First off we want to work on finishing up our trackers features by adding any needed components. We also want to continuously test our tracker in search of any bugs or broken features. This upcoming week we really want to focus on starting work on our final presentation slides and documents such as the user manual.

# Member Contribution:

| Team Members |  |
| --- | --- |
| Margo Bonal: | - Team meetings, Week 12 Report & Slides, Website development, hosting |
| John Gerega: | - Team meetings, Week 12 report and slides |
| Luke Ruffing: | - Team meeting, Week 12 Report & Slides, Clubs page |