## Slide 1: Vulcan Activity Tracker
CMSC-4920-Senior Project 2
Group2
Team: Margo Bonal, John Gerega, Luke Ruffing

## Slide 2: Project Description
The Vulcan Activity Tracker is an athletic app that allows for the tracking of all campus athletics activities.
In one combined platform, the Vulcan Activity Tracker aspires to meet student organization needs, social interaction, and exercise goal planning in a free accessible way!

## Slide 3
GOALS
Weekly Progress
Recovery email progress – Dashboard application
Addition of a User Profile Page
Further challenges page development
Further Maps page development
Addition of interactive forecast

## Slide 4: Email Research
Issue
Would not let us send to the “@pennwest.edu” domain without first verifying that domain with DNS records which we do not have access to
Resend
Dashboard
Pros
Should not need DNS credentials
100 free emails per day with no domain verification in the trial plan
Cons
Would need domain verification for any other plan
**Previous Choice**

## Slide 5: Challenges
Resend Application not working
User Profile – Deleting/Changing username would not work
Solutions
Found a new platform in Dashboard, reworking to adjust code to allow that email to send out
Multiple foreign key errors had to be addressed to successfully delete the user. With the renaming username, if we did not update the current user logged in to be the new username their data would be lost

## Slide 6: Progress
Vulcan Platform
Database

## Slide 7: Maps Page
Research Free Weather API
Addition of interactive Forecast
Rank weather to give recommendations to show best activity days
  Rain, wind, sun, etc..
Send API key from server for security
OpenWeather (2026) https://openweathermap.org/api

## Slide 8: Week 9 Plan
Succesfully get emails to send
Continue User Profile Section
Continue development on other pages

## Slide 9: Planning
Gant chart

## Slide 10: Website: https://jjdeuce06.github.io/VulcanActivityTracker/